Tiered Meeting System

Design and structure guide for daily performance management in GMP operations

| Document no. |  | Version |  |
| --- | --- | --- | --- |
| Owner |  | Effective date |  |
| Approved by |  | Next review |  |

# 1. Purpose

A tiered meeting system is a cascade of short, standing, data-driven meetings that moves information and problems from the shop floor to site leadership within hours, and moves decisions and support back down. Done well, it shortens the time between a problem appearing and the right person acting on it, which is exactly what inspectors look for when they assess whether a quality system is in control.

This guide gives you a ready-to-adapt design: tier structure, timing, agendas, KPIs, escalation rules, roles and an implementation roadmap.

# 2. The tier structure

| Tier | Who attends | Where | When | Length | Focus | Escalates to |
| --- | --- | --- | --- | --- | --- | --- |
| Tier 1 | Operators, technicians, team lead | At the line / lab board | Start of each shift | 10–15 min | Today: safety, batch status, issues blocking the shift | Tier 2 within 1 hour |
| Tier 2 | Team leads, area supervisor, QA on the floor, engineering, planning | Area board | Daily, e.g. 09:00 | 15–20 min | Area performance, open deviations, resources, Tier 1 escalations | Tier 3 same morning |
| Tier 3 | Department heads, QA/QC heads, site manager | Site board / obeya room | Daily, e.g. 10:00 | 20–30 min | Site KPIs, critical issues, cross-department decisions | Tier 4 / leadership |
| Tier 4 | Site leadership team, Qualified Person, corporate quality | Leadership room / online | Weekly or monthly | 45–60 min | Trends, strategy, PQS performance, resource decisions | Management review |

Design principle: each tier finishes before the next starts, so issues raised at 08:15 can be decided at 10:00 the same day. Fix the times and protect them in calendars.

# 3. KPIs: the SQDCP board

Every tier reviews the same five categories, with the level of detail matching the tier. Keep to a handful of measures per category; a board nobody can read in 60 seconds is too busy.

| Category | Tier 1–2 examples | Tier 3–4 examples |
| --- | --- | --- |
| S Safety | Incidents and near misses today, open safety observations | Recordable incident rate, overdue safety actions |
| Q Quality | Deviations raised today, right-first-time batch records, line clearance failures | Open / overdue deviations and CAPAs, OOS rate, complaint trend, audit findings open |
| D Delivery | Batches started vs plan, equipment downtime | Schedule adherence, batch release lead time, backlog |
| C Cost | Yield and rejects per batch, rework | Yield trend, cost of poor quality, write-offs |
| P People | Staffing vs plan, training due this week | Training compliance %, absenteeism, open positions |

Status rule: green = on target, red = off target. Every red needs a visible action or escalation; a red with no action is the first thing the facilitator challenges.

# 4. Standard agendas

## Tier 1 (15 minutes)

| Minute | Item |
| --- | --- |
| 0–2 | Safety first: any incident, near miss or hazard since last shift |
| 2–6 | SQDCP status for the last shift: red/green, one sentence per red |
| 6–10 | Plan for this shift: batches, cleaning, maintenance, people |
| 10–13 | Problems and help needed: log action or escalate |
| 13–15 | Review due actions; recognise a good catch |

## Tier 2 (20 minutes)

| Minute | Item |
| --- | --- |
| 0–3 | Safety across the area |
| 3–10 | SQDCP by line or lab; Tier 1 escalations |
| 10–15 | Quality focus: new deviations, impact on batches, investigations due |
| 15–18 | Resource and priority decisions |
| 18–20 | Actions and escalations to Tier 3 |

## Tier 3 (30 minutes)

| Minute | Item |
| --- | --- |
| 0–3 | Safety across the site |
| 3–15 | Site SQDCP; each department reports reds only |
| 15–25 | Escalations from Tier 2: decide, assign or escalate |
| 25–30 | Confirm decisions, owners and dates; message to cascade back down |

# 5. Escalation rules

Escalate immediately (do not wait for the next meeting) when any of the following applies:

Any safety incident with injury, or a near miss with serious potential.

A suspected critical or major GMP deviation, or any potential impact on released product.

A data integrity concern.

A situation that could lead to a missed supply commitment or a regulatory obligation.

Escalate at the next tier meeting when:

The issue cannot be solved with the authority or resources available at this tier.

An action is overdue by more than its agreed date and the owner needs support.

The same problem has appeared three times (it is a trend, not an event).

24-hour rule: every escalation gets a response (decision, owner or further escalation) within 24 hours. Track this in the escalation log; it is the best single measure of whether the system works.

# 6. Board layout

| Zone | Content |
| --- | --- |
| 1. SQDCP letters | Calendar-style letters coloured green/red for each day of the month |
| 2. KPI charts | One run chart per category showing trend vs target |
| 3. Plan vs actual | Today's production or testing plan and status |
| 4. Action log | Open actions with owner, due date and status |
| 5. Escalations | Items sent up and responses received |
| 6. Recognition | Good catches, improvement ideas, milestones |

Boards are management tools, not GMP records. Record deviations, OOS results and batch data in your QMS and batch documentation; the board only references their numbers.

# 7. Roles

Facilitator: runs the agenda, keeps time, challenges reds without actions.

Owners: report their KPI and update their actions before the meeting.

Scribe: updates the action and escalation logs during the meeting.

Leader: attends the tier below at least weekly (go and see) and coaches, without taking over.

# 8. Meeting rules

Stand up, start on time, finish on time.

Data, not opinion: every statement points to the board.

No problem solving in the meeting: more than two minutes means take it offline with named people.

Every action has one owner and a date.

Respect the escalation path; do not skip tiers except for immediate escalation.

# 9. Implementation roadmap (8 weeks)

| Week | Activity |
| --- | --- |
| 1 | Define tier structure, times, attendees and KPIs with leadership |
| 2 | Build boards and logs (use MG-TK-02 Tier Board & Action Tracker) |
| 3–4 | Pilot Tier 1 and Tier 2 in one area; coach facilitators daily |
| 5 | Add Tier 3; start escalation log and 24-hour rule |
| 6–7 | Roll out to remaining areas; leaders start weekly go-and-see |
| 8 | Health check (section 10); adjust KPIs and agendas; plan Tier 4 |

# 10. Health check

| Question | Yes | No | Comment |
| --- | --- | --- | --- |
| Meetings start and finish on time |  |  |  |
| Board data is updated before the meeting |  |  |  |
| Every red KPI has an action or escalation |  |  |  |
| Actions have one owner and a due date |  |  |  |
| Overdue actions are below 10% of open actions |  |  |  |
| Escalations receive a response within 24 hours |  |  |  |
| Leaders attend the tier below at least weekly |  |  |  |
| Repeat problems are converted into CAPA or improvement projects |  |  |  |

# Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by |  |  |  |
| Reviewed by |  |  |  |
| Approved by (QA) |  |  |  |